# ROAM V3 Founder Briefing

Prepared: 2026-04-01
Purpose: give founders a clear picture of product vision, current build status, design/PRD alignment, and execution path.

# 1) Executive Summary

ROAM is being built as a choreography operating workspace, not a generic media app. The core promise is to reduce in-studio friction (looping, reference recall, section organization) and preserve creative memory across sessions.

Current state: strong momentum and visible progress. Route-level coverage for key V3 pages exists, with ongoing parity work required to fully match Figma + PRD behavior standards.

# 2) Product Thesis (Founder Narrative)

The problem: choreographers lose ideas because current tools are playback-first and memory-fragmented.

The thesis: a session-native workspace (workbench, song-map, capture, reference, group) compounds value because it stores and structures creative decisions over time.

Design principle: 'mirror, not muse' — ROAM shows the work clearly and avoids prescriptive/evaluative behavior.

# 3) Scope and Source of Truth

| Topic | Current Position |
| --- | --- |
| UI/Interaction source | Figma ROAMV3, canonical v3-locked set |
| Behavior/Priority source | ROAM_PRD_FINAL.md |
| Implementation tracker | V3_COVERAGE_AUDIT.md + V3_IMPLEMENTATION_BACKLOG.md + V3_PROGRESS_LOG.md |
| Target devices | Tablet landscape (iPad/Android tablet) + Android phone portrait |

# 4) Current Delivery Status

Key implementation progress already completed:

Song-map route baseline added

Spatial route baseline added

Group route baseline added (choreographer/dancer scaffolding)

Workbench parity passes started (section swipe, transport presets, clip style polish)

Figma v3-locked cleaned to a canonical frame set

Main gap: many pages are still Partial, not Implemented at strict acceptance.

# 5) Feature Decisions Locked (Important for Founders)

Music Partition:

Must ship in V3 as an optional mode (not default).

Opened via visible toggle (Counts | Partition).

Read-only in V3; notation editing is out of scope.

Dual-screen capture:

Two-device workflow remains primary in V3.

Single-device dual-screen is scoped optional beta behind explicit toggle.

Never default-on; auto-fallback to standard capture if performance degrades.

AI scope:

No generative choreography in current V3 core.

No evaluative movement scoring in V3 core.

AI remains a later assistive extension if retention validates the need.

# 6) What Is Needed to Reach 'Validation-Ready'

Complete P0 parity for workbench/song-map/spatial/group interactions.

Ref-viewer architecture parity (sheet behavior + loop/save flow).

Phone UX hardening beyond capture/ref-viewer/group dancer paths.

Close visual-system mismatches across home/auth/library/settings.

End-to-end confidence checks on tablet + Android phone flows.

# 7) 30-60-90 Execution Plan

Next 30 days (stabilize core):

Finish high-impact workbench parity and interaction fit.

Raise song-map/spatial/group from baseline to reliable core workflows.

Finalize Figma-to-code parity matrix updates after each implementation batch.

60 days (product integrity):

Ref-viewer, capture, library, auth, home, settings parity closure.

Device-specific UX QA across tablet landscape and Android phone portrait.

Operational hardening for session continuity and predictable behavior.

90 days (founder-ready validation package):

PRD-to-implementation traceability completed.

Pilot-ready build + usability outcomes from real users.

Clear metrics narrative: retention assumptions vs observed behavior.

# 8) Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope creep from optional advanced modes | Delays core parity and launch confidence | Ship optional modes behind explicit toggles with strict acceptance gates |
| Device performance variance (Android phone/tablet) | Inconsistent UX in studio context | Performance-gated fallback behavior + dedicated device QA cycles |
| Visual polish without behavior closure | Looks complete but fails in real choreography workflows | Track PRD behavior completion separately from visual parity |

# 9) Suggested Founder Pitch Track (3 minutes)

Use this sequence:

Start with the pain: 20-30 minutes lost per rehearsal to loop friction and context switching.

State ROAM's role: session memory + structure + capture in one choreography workspace.

Show what's already built: canonical design system, route coverage, and active parity execution.

Clarify strategic choices: optional partition mode, scoped dual-screen beta, non-prescriptive AI stance.

Close with roadmap confidence: clear P0/P1 plan to validation-ready state.

# 10) Current Ask / Decision for Founders

Approve the execution focus: finish P0 behavior + parity before expansion features, while keeping optional partition and dual-screen in scoped mode as defined.